This assignment is designed to guide participants through the structural hierarchy of Azure Boards. It focuses on translating project requirements into a functional backlog using the standard Agile hierarchy.

Assignment: Project Planning & Backlog Management in Azure Boards

Objective

To transform project requirements into a structured hierarchy within Azure Boards, ensuring clear traceability from high-level goals (Epics) down to individual work items (Tasks).

Prerequisites

- Access to an existing Azure DevOps Project.

- A pre-allocated project theme (e.g., E-Commerce Platform, Inventory Management, or Learning Management System).

- Basic understanding of the Agile process template.

Task 1: Establish the Hierarchy

Navigate to Boards > Work Items and create the following structure. Ensure each child item is properly linked to its parent using the "Parent" field.

1. Create the Epic (The "Big Picture")

- Title: Create one Epic representing a major functional area of your project.

  - Example: "User Authentication & Profile Management" or "Payment Gateway Integration."

- Details: Provide a high-level description and set the Priority to 1.

2. Define Features (The Deliverables)

- Create two Features that contribute to the completion of the Epic.

  - Example: "Social Media Login Implementation" and "User Profile Dashboard."

- Linkage: Set the Parent of these Features to the Epic created in step 1.

3. Draft User Stories (The Requirement)

- For each Feature, create two User Stories.

- Format: Use the standard persona-based format:

"As a [User], I want to [Action], so that [Value/Benefit]."

- Acceptance Criteria: List at least three checkboxes (using Markdown) that define when the story is considered "Done."

4. Break Down into Tasks (The Execution)

- For every User Story, define at least three technical Tasks.

  - Example: "Design SQL Schema," "Create API Endpoint," "Write Unit Tests."

- Estimation: Assign Original Estimate (in hours) to each task.

Task 2: Board Configuration & Organization

- Assign Ownership: Assign all Work Items to the respective team members allocated to the project.

- Iteration Paths: Assign the User Stories and Tasks to Sprint 1.

- Tags: Add a #MVP (Minimum Viable Product) tag to at least one User Story.

- Visual Tracking: Navigate to Boards > Board and move one User Story to the "Active" column to simulate progress.

Submission Deliverables

Participants must provide:

- The Hierarchy Query: A screenshot of a "Tree of Work Items" query showing the nested Epic $\rightarrow$ Feature $\rightarrow$ Story $\rightarrow$ Task relationship.

- The Backlog View: A screenshot of the Backlog view with the Parents column enabled.